MitiMaiti

Where Sindhi Hearts Meet

TECHNICAL IMPLEMENTATION BLUEPRINT

15 Modules | Feed Each to Claude Code Separately

Next.js + Node/Express + Supabase (PostgreSQL/Auth/Storage) + Flutter + Redis + Socket.io

v3.0 | March 2026 | mitimaiti.com

# How To Use This Document

This document breaks the entire MitiMaiti app into 15 self-contained modules. Each module is designed to fit within Claude Code's context window.

### Workflow

- Open Claude Code in your terminal

- Copy Module 0 (Project Setup) and paste it into Claude Code

- Let it build. Test. Fix any issues.

- Then copy Module 1 (Auth) and paste it. Build. Test.

- Continue module by module in order. Each module depends on the ones before it.

### Rules

- One module at a time. Never paste 2 modules together. Claude Code will lose context.

- Build order matters. Module numbers are sequential. Don't skip ahead.

- Test before moving on. Each module has a test checklist. Verify before starting the next.

- Backend first, then web, then Flutter. Within each module, build backend > web > Flutter.

### Module Map

| # | Module | What It Builds | Backend | Web | Flutter |
| --- | --- | --- | --- | --- | --- |
| M0 | Project Setup | Repo, configs, Supabase schema, env | Yes | Yes | Yes |
| M1 | Auth | Phone OTP, JWT middleware, rate limit, login/logout | Yes | Yes | Yes |
| M2 | Onboarding | 8 screens (name > birthday > gender > photos > intent > showme > location > ready) | Yes | Yes | Yes |
| M3 | Profile + Photos | Profile edit, 5 badge sections, photo pipeline, verification, settings | Yes | Yes | Yes |
| M4 | Cultural Score | 6-dimension compatibility algorithm, scoring service, caching | Yes | No | No |
| M5 | Kundli Engine | Ashtakoot 8-Guna matching, JSON lookup, pair_scores table | Yes | No | No |
| M6 | Discovery Feed | Feed endpoint, ranking formula, interleaving, filters, pagination | Yes | Yes | Yes |
| M7 | Actions | Like/pass/super/comment/rewind, next-card piggyback, inbox | Yes | Yes | Yes |
| M8 | Chat + Socket.io | Socket server, messages, typing, presence, read receipts, AI screening | Yes | Yes | Yes |
| M9 | Family Mode | Invite, join, family feed, suggest, permissions, privacy wall | Yes | Yes | Yes |
| M10 | Safety | Reports, 3-strike, blocking, AI pre-screening, admin action endpoints | Yes | Yes | Yes |
| M11 | Notifications | FCM integration, 18 types, throttling, deep links, toasts | Yes | Yes | Yes |
| M12 | Premium | Razorpay, Stripe, Apple/Google IAP, plan enforcement, restore purchases | Yes | Yes | Yes |
| M13 | Admin Panel | Moderation queue, user lookup, actions, appeals, daily prompt, stats | Yes | Yes | No |
| M14 | Polish + Launch | Empty states, error states, a11y, legal pages, analytics, app store prep | Yes | Yes | Yes |

# Module 0: Project Setup

Copy everything in this module into Claude Code. It sets up the monorepo, installs dependencies, creates Supabase tables, and configures all environments.

## 0.1 Prompt for Claude Code

Copy from here ↓

You are building MitiMaiti, a Sindhi community dating app.

Create a monorepo with this structure:

mitimaiti/

├── backend/           # Node.js + Express API

├── web/               # Next.js 14 frontend

├── mobile/            # Flutter app (iOS + Android)

├── admin/             # Next.js admin panel (empty for now)

└── supabase/          # SQL migrations

BACKEND (backend/):

- Node.js 20+, Express.js, TypeScript

- Dependencies: express, cors, helmet, morgan, compression,

@supabase/supabase-js, ioredis, zod, sharp, express-async-errors,

multer, uuid, dotenv

- Create: src/server.ts, src/config/supabase.ts, src/config/redis.ts

- Create: src/middleware/auth.ts (empty export for now)

- Create: src/middleware/rateLimit.ts (empty export for now)

- Create: src/middleware/validate.ts (zod middleware wrapper)

- Create: src/utils/errors.ts (AppError class + error handler)

- server.ts: Express app with cors, helmet, morgan, compression,

gzip, JSON body parser. Mount /v1 router. Error handler. Listen PORT.

- supabase.ts: createClient with SUPABASE_URL + SUPABASE_SERVICE_ROLE_KEY

- redis.ts: new Redis(REDIS_URL) with connection error logging

WEB FRONTEND (web/):

- Next.js 14 App Router, TypeScript, Tailwind CSS

- Dependencies: @supabase/supabase-js, @supabase/ssr, axios

- Tailwind config with MitiMaiti colors:

rose: '#B5336A', roseDark: '#8A1A4A', gold: '#D4A853',

charcoal: '#2D2426', textMain: '#3D2B33', textLight: '#7A6670'

- Create: src/lib/supabase.ts (browser client with ANON_KEY)

- Create: src/lib/api.ts (axios instance, baseURL from env,

interceptor adds Authorization: Bearer <supabase session token>)

- Create: src/app/layout.tsx (Inter font, Tailwind globals)

- Create: src/app/page.tsx (redirect to /welcome)

FLUTTER MOBILE (mobile/):

- Flutter 3.x, Dart

- pubspec.yaml dependencies: supabase_flutter, dio, flutter_secure_storage,

go_router, riverpod (or provider), image_picker, image_cropper

- Create: lib/main.dart (MaterialApp with GoRouter)

- Create: lib/config/supabase.dart (Supabase.initialize with URL + ANON_KEY)

- Create: lib/services/api_service.dart (Dio instance with base URL,

interceptor adds Supabase access token to Authorization header)

- MitiMaiti theme: rose primary, charcoal text, Inter/Poppins font

SUPABASE SQL (supabase/migrations/001_initial_schema.sql):

-- Enable UUID extension

CREATE EXTENSION IF NOT EXISTS "uuid-ossp";

-- USERS TABLE (master record)

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

auth_id UUID UNIQUE,

phone TEXT UNIQUE NOT NULL,

account_type TEXT DEFAULT 'user' CHECK (account_type IN ('user','family')),

first_name TEXT,

birthday DATE,

gender TEXT CHECK (gender IN ('m','w','nb')),

city TEXT,

country TEXT,

intent TEXT CHECK (intent IN ('casual','open','marriage')),

show_me TEXT CHECK (show_me IN ('men','women','everyone')),

bio TEXT CHECK (char_length(bio) <= 500),

is_verified BOOLEAN DEFAULT false,

verified_at TIMESTAMPTZ,

verification_expires TIMESTAMPTZ,

plan TEXT DEFAULT 'free' CHECK (plan IN ('free','premium')),

plan_expires TIMESTAMPTZ,

plan_auto_renew BOOLEAN DEFAULT false,

plan_via TEXT,

profile_completeness INT DEFAULT 0,

last_active_at TIMESTAMPTZ DEFAULT now(),

needs_onboarding BOOLEAN DEFAULT true,

onboarding_step INT DEFAULT 0,

is_banned BOOLEAN DEFAULT false,

is_hidden BOOLEAN DEFAULT false,

is_snoozed BOOLEAN DEFAULT false,

show_in_discovery BOOLEAN DEFAULT true,

incognito BOOLEAN DEFAULT false,

lang TEXT DEFAULT 'en' CHECK (lang IN ('en','hi','sd')),

deletion_requested BOOLEAN DEFAULT false,

deletion_scheduled_for TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now(),

updated_at TIMESTAMPTZ DEFAULT now()

);

-- Partial index for discovery (only active, visible users)

CREATE INDEX idx_users_discovery ON users (gender, city, birthday, plan)

WHERE is_banned = false AND show_in_discovery = true

AND is_hidden = false AND is_snoozed = false;

CREATE INDEX idx_users_last_active ON users (last_active_at DESC);

CREATE INDEX idx_users_phone ON users (phone);

CREATE INDEX idx_users_auth ON users (auth_id);

-- PHOTOS TABLE

CREATE TABLE photos (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id) ON DELETE CASCADE,

url_full TEXT NOT NULL,

url_card TEXT NOT NULL,

url_thumb TEXT NOT NULL,

position INT NOT NULL,

is_video BOOLEAN DEFAULT false,

video_duration_ms INT,

moderation_status TEXT DEFAULT 'approved',

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_photos_user ON photos (user_id, position);

-- Create Supabase Storage bucket for photos

-- Do this in Supabase Dashboard > Storage > New Bucket > 'photos' > Public

.env.example:

SUPABASE_URL=https://xxxxx.supabase.co

SUPABASE_ANON_KEY=eyJ...

SUPABASE_SERVICE_ROLE_KEY=eyJ...

REDIS_URL=redis://default:xxx@host:6379

SIGHTENGINE_API_USER=xxx

SIGHTENGINE_API_SECRET=xxx

PORT=4000

NODE_ENV=development

FRONTEND_URL=http://localhost:3000

Copy to here ↑

## 0.2 Test Checklist

- backend: npm run dev > 'Server running on port 4000'

- web: npm run dev > 'Ready on http://localhost:3000'

- mobile: flutter run > app launches on simulator/device

- Supabase: SQL migration runs without errors in SQL Editor

- Redis: backend logs 'Redis connected'

# Module 1: Authentication

Depends on: Module 0

## 1.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the authentication system.

=== BACKEND (backend/src/) ===

middleware/auth.ts:

- Extract token from Authorization: Bearer <token>

- Verify with Supabase Admin: supabase.auth.getUser(token)

- Check Redis blacklist: GET jwt_blacklist:{userId} — if exists, return 401

- Lookup user in PostgreSQL by auth_id

- Attach to req.user = { id, authId, plan, accountType }

- Update last_active_at (debounce: only if >5 min since last)

middleware/rateLimit.ts:

- Key: rl:{userId} in Redis

- INCR on each request. First request: EXPIRE 60 seconds

- If count > 60: return 429 { error: true, code: 'RATE_LIMITED' }

routes/auth.ts — 3 endpoints:

POST /v1/auth/login

Body: { supabaseAccessToken, fcmToken?, platform? }

Logic:

1. Verify token: supabase.auth.getUser(supabaseAccessToken)

2. Extract phone from auth user

3. Find user by auth_id in PostgreSQL

4. If not found: INSERT new user with phone, auth_id, needs_onboarding=true

Detect region from request IP (geoip-lite) for plan_region

5. If found: UPDATE last_active_at

6. If fcmToken provided: store in user_fcm_tokens table (upsert by platform)

Response: { user: { id, firstName, plan, accountType, isNew, needsOnboarding } }

POST /v1/auth/refresh

Auth: required

Logic: Supabase handles refresh automatically via SDK.

This endpoint just confirms the session is valid.

Response: { valid: true, user: { id, plan } }

POST /v1/auth/delete

Auth: required

Body: { action: 'logout' | 'delete' | 'recover' }

logout: Remove FCM token. SET jwt_blacklist:{userId} EX 604800 in Redis.

delete: SET deletion_requested=true, deletion_scheduled_for=now()+30days. Hide profile.

recover: SET deletion_requested=false, deletion_scheduled_for=null. Unhide profile.

Response: varies by action

SQL — FCM tokens table (add to Supabase):

CREATE TABLE user_fcm_tokens (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id) ON DELETE CASCADE,

token TEXT NOT NULL,

platform TEXT CHECK (platform IN ('ios','android','web')),

updated_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(user_id, platform)

);

=== WEB FRONTEND (web/src/) ===

lib/supabase.ts:

- createBrowserClient with SUPABASE_URL + SUPABASE_ANON_KEY

- Export: supabase client instance

app/auth/phone/page.tsx:

- Country code picker (default +91 India)

- Phone input field, numeric, auto-focus

- E.164 validation before enabling 'Continue' button

- On submit: supabase.auth.signInWithOtp({ phone })

- Navigate to /auth/otp

app/auth/otp/page.tsx:

- 6 individual digit inputs, auto-advance, auto-submit on 6th

- 30-second countdown timer. 'Resend OTP' after countdown. Max 3 resends.

- On submit: supabase.auth.verifyOtp({ phone, token, type: 'sms' })

- On success: get session token, call POST /v1/auth/login

- If response.needsOnboarding: navigate to /onboarding/name

- If existing user: navigate to /discover

=== FLUTTER MOBILE (mobile/lib/) ===

screens/phone_screen.dart:

- Same UX as web: country picker, phone input, E.164 validation

- On submit: Supabase.instance.client.auth.signInWithOtp(phone: phone)

- Navigate to OTPScreen

screens/otp_screen.dart:

- 6-digit input with auto-advance

- 30s countdown + resend button (max 3)

- On submit: Supabase.instance.client.auth.verifyOTP(phone, token, type: OtpType.sms)

- On success: call POST /v1/auth/login via ApiService

- Route based on needsOnboarding flag

Design for all auth screens:

- Background: white. Text: charcoal (#2D2426).

- 'Continue' button: rose (#B5336A), full-width, rounded-xl, disabled until valid.

- Back arrow top-left. MitiMaiti logo small at top center.

- One question per screen. Large heading. Minimal UI.

Copy to here ↑

## 1.2 Test Checklist

- New phone number > OTP sent > verify > user created in PostgreSQL with needs_onboarding=true

- Same phone again > OTP > verify > returns existing user with isNew=false

- Invalid token > returns 401

- Rate limit: 61 rapid requests > 429 response

- Logout > Redis blacklist set > subsequent requests return 401

- Delete action > user.deletion_requested = true, scheduled 30 days out

- Recover action > clears deletion request

- Web: phone screen > OTP screen > redirects correctly

- Flutter: same flow works on simulator

# Module 2: Onboarding (8 Screens)

Depends on: Module 0 + Module 1

## 2.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the onboarding flow.

User has just verified phone. Now they fill 8 screens.

Bumble-style: one question per screen, large heading, single input, big CTA.

=== BACKEND ===

routes/profile.ts — 2 endpoints for onboarding:

PATCH /v1/me

Auth: required

Body: any combination of user fields (flat keys)

Validate with Zod:

first_name: string, 1-50 chars

birthday: date string, MUST be 18+ years ago (HARD reject under 18)

gender: enum ['m','w','nb']

city: string

country: string

intent: enum ['casual','open','marriage']

show_me: enum ['men','women','everyone']

onboarding_step: number (client sends current step)

Logic: UPDATE users SET <fields> WHERE id = req.user.id

After update: recalculate profile_completeness percentage

If all required fields filled: SET needs_onboarding = false

Response: { updated: true, completeness: 35, needsOnboarding: false }

GET /v1/me

Auth: required

Response: full user object + photos array + completeness + needsOnboarding

Used on app launch to check if onboarding complete

Add ETag header for conditional caching

=== WEB: 8 ONBOARDING SCREENS ===

components/onboarding/OnboardingShell.tsx:

- Shared wrapper for all onboarding screens

- Props: step (1-8), totalSteps (8), title, subtitle, onBack, children

- Top: thin rose progress bar (width = step/totalSteps * 100%)

- Below: 'Step 3 of 8' counter

- Back arrow (left) — calls onBack

- Content area (children)

- Bottom: 'Continue' button (rose, full-width) — passed as child

Screen 1: /onboarding/name

- 'What's your first name?'

- Text input, max 50 chars, auto-focus

- 'This is how it appears on your profile'

- Continue: PATCH /v1/me { first_name, onboarding_step: 1 }

Screen 2: /onboarding/birthday

- 'When's your birthday?'

- Date picker (3 dropdowns: day/month/year)

- Real-time age display: 'You're 26 years old'

- Under 18: red error 'You must be 18 or older to use MitiMaiti' — disable Continue

- 'Your age shows on your profile. Birthday won't be shared.'

- Continue: PATCH /v1/me { birthday, onboarding_step: 2 }

Screen 3: /onboarding/gender

- 'How do you identify?'

- 3 large pill buttons: Man / Woman / Non-binary

- Rose fill when selected. Single select.

- Continue: PATCH /v1/me { gender, onboarding_step: 3 }

Screen 4: /onboarding/photos

- 'Add your best photos'

- 2x3 grid (6 photo slots) + 1 video slot (play icon overlay)

- Slot 1 marked 'Main' with star badge

- Tap empty slot > image picker (camera/gallery)

- Upload each immediately via POST /v1/me/media (see Module 3)

- Show spinner during upload. X button to remove.

- If AI rejects: toast 'This photo doesn't meet our guidelines'

- MINIMUM 1 photo required. Continue disabled until 1 uploaded.

- Continue: PATCH /v1/me { onboarding_step: 4 }

Screen 5: /onboarding/intent

- 'What are you looking for?'

- 3 large cards with icons:

'Something Casual' (coffee icon)

'Open to Anything' (sparkle icon)

'Marriage' (ring icon)

- Rose border + fill when selected

- Continue: PATCH /v1/me { intent, onboarding_step: 5 }

Screen 6: /onboarding/showme

- 'Show me'

- 3 pill buttons: Men / Women / Everyone

- Continue: PATCH /v1/me { show_me, onboarding_step: 6 }

Screen 7: /onboarding/location

- 'Where are you?'

- Request location with soft prompt first:

'MitiMaiti uses your city to show nearby Sindhis'

- If granted: auto-detect city via reverse geocoding, show 'Mumbai, India'

- If denied: show searchable dropdown of cities

- User can change city manually either way

- Continue: PATCH /v1/me { city, country, onboarding_step: 7 }

Screen 8: /onboarding/ready

- 'You're in!' with confetti/celebration animation

- Show profile preview card (photo + name + age + city)

- 'Your profile is 35% complete. Fill more to get better matches!'

- Request push notification permission (soft prompt)

- Big rose button: 'Start Discovering'

- On tap: PATCH /v1/me { needs_onboarding: false, onboarding_step: 8 }

- Navigate to /discover (placeholder for now)

EDGE CASES TO HANDLE:

- Back button: go to previous screen. Data persists locally.

- App killed mid-flow: on reopen, GET /v1/me > check onboarding_step > resume.

- Under 18: block Continue immediately. Never create underage profile.

- Network loss: show 'No internet' banner. Disable Continue.

=== FLUTTER: same 8 screens ===

Mirror exact same UX. Use GoRouter for navigation.

screens/onboarding/ folder with 8 screen files.

widgets/onboarding_shell.dart for shared layout.

Use image_picker for photo selection.

Use geolocator + geocoding for city detection.

Copy to here ↑

## 2.2 Test Checklist

- Complete all 8 screens > user.needs_onboarding = false in DB

- Under 18 birthday > Continue stays disabled, error shown

- Back button works on every screen, data persists

- Kill app on screen 4 > reopen > resumes at screen 4

- Skip photo > Continue stays disabled

- Upload photo > spinner > appears in slot > saved to photos table

- Location denied > manual city picker works

- Profile completeness updates after each screen

# Module 3: Profile + Photos + Verification

Depends on: Module 0 + 1 + 2

## 3.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the full profile system.

=== SQL TABLES (add to Supabase) ===

CREATE TABLE user_sindhi (

user_id UUID PRIMARY KEY REFERENCES users(id) ON DELETE CASCADE,

fluency TEXT, religion TEXT, gotra TEXT, generation TEXT,

dietary TEXT, festivals TEXT[], family_involvement TEXT, fav_dish TEXT

);

CREATE TABLE user_chatti (

user_id UUID PRIMARY KEY REFERENCES users(id) ON DELETE CASCADE,

chatti_name TEXT, dob DATE, time_of_birth TEXT, place_of_birth TEXT,

nakshatra TEXT, rashi TEXT, chatti_image_url TEXT

);

CREATE TABLE user_basics (

user_id UUID PRIMARY KEY REFERENCES users(id) ON DELETE CASCADE,

height_cm INT, education TEXT, work TEXT, drinking TEXT,

smoking TEXT, kids TEXT, settling TEXT, exercise TEXT

);

CREATE TABLE user_personality (

user_id UUID PRIMARY KEY REFERENCES users(id) ON DELETE CASCADE,

prompts JSONB DEFAULT '[]',  -- [{q,a}] max 3

interests TEXT[] DEFAULT '{}',  -- max 8 tags

voice_intro_url TEXT,

languages TEXT[] DEFAULT '{}'

);

CREATE TABLE user_settings (

user_id UUID PRIMARY KEY REFERENCES users(id) ON DELETE CASCADE,

show_in_discovery BOOLEAN DEFAULT true,

snooze_on BOOLEAN DEFAULT false, snooze_duration TEXT, snooze_until TIMESTAMPTZ,

incognito BOOLEAN DEFAULT false,

theme TEXT DEFAULT 'sys' CHECK (theme IN ('sys','light','dark')),

-- Discovery filters

disc_city TEXT, disc_passport TEXT, disc_passport_expires TIMESTAMPTZ,

disc_age_min INT DEFAULT 18, disc_age_max INT DEFAULT 60,

disc_intent TEXT[], disc_religion TEXT[], disc_verified_only BOOLEAN DEFAULT false,

disc_height_min INT, disc_height_max INT, disc_education TEXT[],

disc_drinking TEXT[], disc_smoking TEXT[], disc_kids TEXT[],

disc_fluency TEXT[], disc_gotra TEXT[], disc_settling TEXT[],

disc_exercise TEXT[], disc_dietary TEXT[], disc_kundli_min INT,

-- Notification prefs

notif_push BOOLEAN DEFAULT true,

notif_matches BOOLEAN DEFAULT true, notif_likes BOOLEAN DEFAULT true,

notif_messages BOOLEAN DEFAULT true, notif_calls BOOLEAN DEFAULT true,

notif_family BOOLEAN DEFAULT true, notif_tips BOOLEAN DEFAULT false,

notif_email BOOLEAN DEFAULT false,

timezone TEXT

);

CREATE TABLE user_privileges (

user_id UUID PRIMARY KEY REFERENCES users(id) ON DELETE CASCADE,

likes_used_today INT DEFAULT 0,

super_likes_left INT DEFAULT 1,

comments_left INT DEFAULT 1,

super_exhausted_at TIMESTAMPTZ,

comment_exhausted_at TIMESTAMPTZ,

rewinds_used_today INT DEFAULT 0,

boost_available INT DEFAULT 0,

boost_expires_at TIMESTAMPTZ,

boost_week_reset TIMESTAMPTZ

);

=== BACKEND ENDPOINTS ===

GET /v1/me (UPDATE from Module 2)

Now returns: user + photos + user_sindhi + user_chatti + user_basics

+ user_personality + user_settings + user_privileges

All joined in one query. Add ETag header.

PATCH /v1/me (UPDATE from Module 2)

Now accepts ALL profile fields from any table.

Use a mapping to route fields to correct table:

{ fluency, religion, gotra, ... } > UPDATE user_sindhi

{ nakshatra, rashi, ... } > UPDATE user_chatti

{ height_cm, education, ... } > UPDATE user_basics

{ prompts, interests, ... } > UPDATE user_personality

{ show_in_discovery, snooze_on, ... } > UPDATE user_settings

Recalculate profile_completeness after every update.

POST /v1/me/media

Auth: required. Multipart form: { file, position, type: 'photo'|'video' }

Validation: photos max 10MB jpg/png/webp/heic. Video max 15MB 10sec mp4/mov.

1. Sharp.js: resize to 1200px width, quality 80, strip EXIF, convert WebP

2. Generate 3 sizes: thumb (200px), card (600px), full (1200px)

3. Sightengine API: POST https://api.sightengine.com/1.0/check.json

params: { models: 'nudity-2.1', api_user, api_secret }

If nudity.raw > 0.7: return 400 'Photo does not meet guidelines'

If nudity.raw > 0.5: save with moderation_status='pending'

4. Upload 3 files to Supabase Storage: photos/{userId}/{uuid}_full.webp, _card.webp, _thumb.webp

5. Get public URLs from Supabase Storage

6. INSERT into photos table: { user_id, url_full, url_card, url_thumb, position }

Max 6 photos + 1 video per user. Enforce in code.

Response: { id, url_full, url_card, url_thumb, position }

DELETE /v1/me/media/:photoId

Auth: required. Must own the photo.

REJECT if this is the last photo (min 1 required).

Delete from Supabase Storage + DELETE from photos table.

Auto-reorder remaining positions (gap-fill).

Response: { deleted: true, remaining: 4 }

POST /v1/me/verify

Auth: required. Multipart form: { selfie }

STUB FOR NOW: just set is_verified = true (real Rekognition later).

Max 3 attempts per day. Valid 6 months.

Response: { verified: true, expires: '2026-09-12' }

GET /v1/me/export

Auth: required. GDPR data export.

STUB FOR NOW: return { message: 'Export will be emailed within 24h' }

=== WEB: Profile Edit Screen ===

Create /app/profile/page.tsx and /app/profile/edit/page.tsx

- Profile: show photo + name + age + completeness ring + 'Edit Profile' button

- Edit: tabbed sections matching 5 badge groups:

Tab 1: My Basics (8 fields)

Tab 2: My Sindhi Identity (5 fields)

Tab 3: My Chatti (7 fields)

Tab 4: My Culture (3 fields)

Tab 5: My Personality (prompts, interests, voice, bio, languages)

- Each field: label + input + save on blur or toggle

- Photo grid at top (same as onboarding but editable)

Settings screen: /app/settings/page.tsx

- Grouped sections: Discovery, Privacy, Family, Notifications, App, Account

- Toggle rows with labels, descriptions, chevrons

- Snooze: duration picker (24h/3d/1w/1m/indefinite)

- Delete account: confirmation modal > PATCH /v1/me { deletion_requested: true }

=== FLUTTER: same screens ===

Create screens/profile_screen.dart, screens/edit_profile_screen.dart, screens/settings_screen.dart

Same UX, same API calls.

Copy to here ↑

## 3.2 Test Checklist

- Upload photo > Sharp resizes to 3 sizes > Sightengine scans > saved to Supabase Storage + DB

- NSFW photo (test with Sightengine sample) > rejected with 400

- Delete last photo > 400 'Minimum 1 photo required'

- Fill all Sindhi Identity fields > profile_completeness increases

- PATCH /v1/me with chatti fields > user_chatti table updated

- GET /v1/me returns all joined data from 6 tables

- Settings: toggle snooze on > is_snoozed = true in users table

- Settings: delete account > deletion_requested = true

# Module 4: Cultural Compatibility Score Engine

Depends on: Module 0 + 1 + 3 (needs user_sindhi data)

## 4.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the Cultural Compatibility scoring service.

This is a BACKEND-ONLY module. No frontend work.

=== SQL TABLE ===

CREATE TABLE pair_scores (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_a_id UUID REFERENCES users(id) ON DELETE CASCADE,

user_b_id UUID REFERENCES users(id) ON DELETE CASCADE,

cultural_total INT, family_score INT, language_score INT,

festival_score INT, food_score INT, diaspora_score INT, intent_score INT,

badge TEXT CHECK (badge IN ('gold','green','orange','none')),

kundli_total INT, kundli_tier TEXT,

varna INT, vashya INT, tara INT, yoni INT,

graha INT, gana INT, bhakoot INT, nadi INT,

common_interests INT DEFAULT 0,

computed_at TIMESTAMPTZ DEFAULT now(),

expires_at TIMESTAMPTZ

);

CREATE UNIQUE INDEX idx_pair_canonical ON pair_scores (user_a_id, user_b_id);

=== services/scoring.ts ===

Export function: computeCulturalScore(userA, userB) => ScoreResult

6 DIMENSIONS (100 points total):

1. Family Values (25 pts):

Both 'very_involved' = 25

Both 'moderate' = 18

One 'very_involved' + one 'moderate' = 15

One 'independent' = 10

Opposite extremes = 5

2. Language (20 pts):

Both 'native' = 20

Both 'fluent' = 16

One 'native' + one 'fluent' = 18

One 'basic' = 8

Both 'none' = 0

3. Festivals (20 pts):

Jaccard similarity: common / (totalA + totalB - common) * 20

Uses festivals arrays from user_sindhi table

4. Food (15 pts):

Same dietary = 15

Compatible (veg + eggetarian) = 10

Veg + non-veg = 5

5. Diaspora Generation (10 pts):

Same generation = 10. +/-1 = 6. +/-2 = 2.

6. Intent Match (10 pts):

Both 'marriage' = 10. 'open' + anything = 7.

'casual' + 'marriage' = 2.

Badge assignment:

95-100 = 'gold', 80-94 = 'green', 60-79 = 'orange', <60 = 'none'

Caching strategy:

CANONICAL ORDER: always sort user IDs (lower first) for pair key

Check Redis: GET pair:{idA}:{idB}

If found: return cached score

If miss: compute > save to pair_scores table > SET Redis with 1h TTL

Export: getCulturalScore(userAId, userBId) => checks cache then computes

Copy to here ↑

## 4.2 Test Checklist

- Two users with identical sindhi data > score near 100, badge 'gold'

- Two users with nothing in common > score near 0, badge 'none'

- Canonical order: score(A,B) === score(B,A)

- Redis cache: first call computes, second call returns from Redis

- pair_scores table: row created after first computation

# Module 5: Kundli / Gun Milan Engine

Depends on: Module 0 + 4 (uses pair_scores table)

## 5.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the Kundli matching engine.

BACKEND-ONLY. Traditional Ashtakoot / Gun Milan system.

=== services/kundli.ts ===

8 Gunas, max 36 points total:

Varna (1), Vashya (2), Tara (3), Yoni (4),

Graha Maitri (5), Gana (6), Bhakoot (7), Nadi (8)

Input: rashiA (1-12), nakshatraA (1-27), rashiB, nakshatraB

Output: { total, tier, varna, vashya, tara, yoni, graha, gana, bhakoot, nadi }

Implementation:

1. Create data/kundli_tables.json with the traditional lookup matrices:

- Varna: based on rashi group (Brahmin/Kshatriya/Vaishya/Shudra)

- Vashya: 5 categories per rashi (Chatushpada/Manav/Jalachara/Vanachara/Keeta)

- Tara: (nakshatraB - nakshatraA) mod 9, odd = favorable

- Yoni: 14 animal pairs per nakshatra, compatibility matrix

- Graha: planetary lords per rashi, friendship matrix

- Gana: Dev/Manushya/Rakshasa per nakshatra, 3x3 matrix

- Bhakoot: rashi pairs, 6 unfavorable combos

- Nadi: Adi/Madhya/Antya per nakshatra, same = 0 (worst)

2. Source these tables from any standard Vedic astrology reference.

The JSON must be accurate — this is a culturally sensitive feature.

3. Export: computeKundliScore(rashiA, nakA, rashiB, nakB) => KundliResult

4. Tiers: 28-36 = 'excellent', 18-27 = 'good', <18 = 'challenging'

5. Update services/scoring.ts:

When computing pair score, also compute kundli if BOTH users have chatti data.

Save kundli fields to pair_scores table.

Cache kundli in Redis with 24h TTL (longer than cultural 1h).

If either user has no chatti: kundli_total = null.

Copy to here ↑

## 5.2 Test Checklist

- Two users with matching rashi+nakshatra > score computed, 8 gunas populated

- Same nadi (worst case) > nadi score = 0

- Total always <= 36

- User without chatti > kundli_total = null

- Redis cache: 24h TTL for kundli scores

# Module 6: Discovery Feed + Ranking

Depends on: Module 0 + 1 + 3 + 4 + 5

## 6.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the discovery feed.

=== BACKEND: routes/discovery.ts ===

GET /v1/feed

Auth: required. Query: ?cursor=xxx

PIPELINE:

1. Check Redis feed cache: feed:{userId}:{city}:{cursor}

If hit: return cached page

2. HARD FILTERS (PostgreSQL WHERE clause):

- gender matches viewer's show_me preference

- city matches viewer's city (or passport city if active)

- birthday within viewer's age range

- NOT in viewer's blocked list (SELECT blocked_id FROM blocked_users WHERE blocker_id = viewer)

- NOT blocked viewer (SELECT blocker_id FROM blocked_users WHERE blocked_id = viewer)

- NOT already liked/passed in last 30 days (SELECT to_user_id FROM likes WHERE from_user_id = viewer AND created_at > now()-30d)

- is_banned = false, is_hidden = false, is_snoozed = false, show_in_discovery = true

- NOT self

- If incognito: exclude UNLESS they liked the viewer

- last_active_at > now() - interval '30 days' (exclude inactive)

3. Apply premium filters if viewer is premium:

intent, religion, verified_only, height, education, drinking,

smoking, kids, fluency, gotra, settling, exercise, dietary, kundli_min

(Read from user_settings disc_* fields)

4. For each candidate: get cultural score (services/scoring.ts)

Uses Redis cache, computes on miss

5. For premium: also get kundli score + interest overlap

6. Compute FEED SCORE per candidate:

FREE:    cultural*0.50 + completeness*0.15 + activity*0.15 + intent*0.15 + freshness*0.05

PREMIUM: cultural*0.38 + kundli*0.15 + interest*0.12 + completeness*0.10 + activity*0.10 + intent*0.10 + freshness*0.05

Activity: rolling 7-day (days active + msgs sent + likes given). Decays after 3d.

Freshness: 14-day linear decay from 100>0 for new users.

7. INTERLEAVE:

Free: batches of 5 = 3 high (60%+) + 2 low (<60%), shuffled

Premium: #1 = highest gold (90%+). 4 more gold at ~5,10,15,20. Gaps = interleaved rest.

Inject 2-3 Explore cards from OTHER cities (random sample)

8. Return 20 cards per page. Lean projection per card (~800 bytes):

{ id, firstName, age, city, isVerified, lastActive,

photos: [{ thumb, card }], bio, intent,

prompts: [{ q, a }], interests: [],

scores: { cultural, badge, kundli (null if free), details (null if free) },

dailyAnswer, passportCity,

flags: { explore, gold, boosted, passport } }

Also return: dailyPrompt: { id, question }, seasonalEvent: null|{ name, banner }

Cache result page in Redis: 5 min TTL

Cursor: last user ID from this page. Stable pagination.

POST /v1/feed/boost

Auth: required. Body: { source: 'premium'|'purchased' }

If premium: check user_privileges.boost_available > 0

SET boost_expires_at = now() + 30 minutes

Boosted users: appear higher in others' feeds (multiply feed score by 2x)

Response: { boosted: true, expiresAt, remaining }

POST /v1/feed/passport

Auth: required (premium only)

Body: { city: 'Dubai' } or { city: null } to deactivate

SET disc_passport = city, disc_passport_expires = now() + 7 days in user_settings

Also SET Redis passport:{userId} with 7d TTL

Invalidate feed cache for this user

Response: { active: true, city, expiresAt }

=== WEB: Discovery Screen ===

Create /app/discover/page.tsx

- Hinge-style vertical scrollable feed (NOT swipe cards like Tinder)

- Each card: large photo area (~65% height), swipeable photos with dots

- Bottom overlay on photo: name + age + rose verified tick

- Glass pills below: location + intent

- Score row: Cultural % (always), Kundli X/36 (premium only), Common Interests #

- Info section: bio, prompts, interests tags, daily prompt answer

- Comment bubble on each info item

- Action buttons at bottom: X (pass), Star (super like), Heart (like)

- Infinite scroll. Fetch next 20 on scroll near bottom.

- Shimmer loading placeholders while fetching

=== FLUTTER: same discovery screen ===

screens/discover_screen.dart — ListView.builder with card widgets

Copy to here ↑

## 6.2 Test Checklist

- Feed returns 20 cards with correct fields

- Blocked users excluded from feed (both directions)

- Already liked/passed users excluded

- Snoozed/banned/hidden users excluded

- Free user: only city + age range filters work, kundli hidden

- Premium user: all 16 filters work, kundli visible

- Cursor pagination: page 2 returns different cards

- Passport: feed shows profiles from passport city

- Boost: boosted user appears higher in others' feeds

- Explore cards from other cities appear (2-3 per page)

# Module 7: Actions (Like / Pass / Super / Comment / Rewind)

Depends on: Module 0 + 1 + 6

## 7.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the action system (likes, passes, matches).

=== SQL TABLES ===

CREATE TABLE likes (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

from_user_id UUID REFERENCES users(id) ON DELETE CASCADE,

to_user_id UUID REFERENCES users(id) ON DELETE CASCADE,

type TEXT NOT NULL CHECK (type IN ('like','super','pass','comment')),

comment_text TEXT CHECK (char_length(comment_text) <= 150),

comment_on TEXT,

from_name TEXT, from_thumb TEXT, from_city TEXT, from_age INT,

created_at TIMESTAMPTZ DEFAULT now(),

expires_at TIMESTAMPTZ  -- passes: 30 day auto-delete

);

CREATE UNIQUE INDEX idx_likes_unique ON likes (from_user_id, to_user_id) WHERE type != 'pass';

CREATE INDEX idx_likes_received ON likes (to_user_id, created_at DESC) WHERE type != 'pass';

CREATE TABLE matches (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_a_id UUID REFERENCES users(id),

user_b_id UUID REFERENCES users(id),

user_a_name TEXT, user_a_thumb TEXT,

user_b_name TEXT, user_b_thumb TEXT,

first_msg_by UUID, first_msg_at TIMESTAMPTZ,

reply_deadline TIMESTAMPTZ,

deadline_extended BOOLEAN DEFAULT false,

calls_unlocked BOOLEAN DEFAULT false,

last_msg_text TEXT, last_msg_at TIMESTAMPTZ, last_msg_by UUID,

unread_a INT DEFAULT 0, unread_b INT DEFAULT 0,

status TEXT DEFAULT 'active' CHECK (status IN ('active','expired','unmatched','blocked')),

ended_reason TEXT,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE UNIQUE INDEX idx_matches_pair ON matches (user_a_id, user_b_id);

CREATE INDEX idx_matches_user ON matches (user_a_id, status, last_msg_at DESC);

CREATE INDEX idx_matches_expiry ON matches (reply_deadline, status) WHERE status = 'active';

=== BACKEND ENDPOINTS ===

POST /v1/action

Auth: required

Body: { toUserId, type: 'like'|'super'|'pass'|'comment', commentText?, commentOn? }

VALIDATIONS: toUserId exists, not self, not blocked (either dir), not already liked

CHECK LIMITS from user_privileges:

like: free max 5/day (likes_used_today). Premium: unlimited.

super: free 1 total. Premium 5 per batch. Check super_likes_left.

comment: free 1 total. Premium 3 per batch. Check comments_left.

INSERT into likes table (with denormalized snapshot: from_name, from_thumb, from_city, from_age)

If type = 'pass': set expires_at = now() + 30 days

CHECK FOR MUTUAL LIKE: SELECT FROM likes WHERE from_user_id = toUserId AND to_user_id = viewer AND type != 'pass'

If mutual: CREATE MATCH atomically (sorted user pair as user_a/user_b to prevent duplicates)

Use: INSERT INTO matches ON CONFLICT (user_a_id, user_b_id) DO NOTHING RETURNING *

PIGGYBACK: fetch and return the NEXT discovery card in the response

Response: { done: true, matched: true|false, match: {...}|null, limits: {...}, nextCard: {...} }

POST /v1/action/rewind

Auth: required. Undo last pass.

Free: 2/day (check rewinds_used_today). Premium: unlimited.

DELETE the pass from likes table. Return the restored profile card.

Response: { rewound: true, card: {...}, remaining: 1 }

POST /v1/action/prompt

Auth: required. Body: { answer: 'Dal pakwan!' }

UPDATE users SET daily_prompt_answer = answer, daily_prompt_answered_at = now()

Response: { saved: true }

GET /v1/inbox

Auth: required. Query: ?tab=all|likes|matches&cursor=xxx

likes: SELECT FROM likes WHERE to_user_id = viewer AND type != 'pass' ORDER BY created_at DESC

Free: return with blurred flag (client blurs thumbnails)

Premium: return full profiles

matches: SELECT FROM matches WHERE (user_a_id = viewer OR user_b_id = viewer) AND status = 'active'

Return denormalized: other user's name, thumb, lastMsg, unread count, deadline

Response: { likes: { items, total, blurred }, matches: [...], cursor, hasMore }

=== WEB: Inbox Screen + Action Buttons ===

Update discover screen: wire up Like/Pass/Super Like/Comment buttons to POST /v1/action

Create /app/inbox/page.tsx: tab bar (Liked You | Matches), cards, blurred overlay for free

Match notification: Hinge-style card 'You matched with Priya!' with 'Say Hi' button

=== FLUTTER: same screens ===

Wire up action buttons + create inbox screen

Copy to here ↑

## 7.2 Test Checklist

- Like user > like row created > next card returned in response

- Mutual like > match created > both users see match in inbox

- Free: 6th like in same day > rejected with limit error

- Pass > like row with type 'pass' + expires_at 30 days

- Rewind > pass deleted > card returned > rewinds_used_today incremented

- Inbox: likes tab shows received likes. Matches tab shows matches.

- Free inbox: like thumbnails have blurred flag = true

- Duplicate like attempt > unique index prevents, returns 409

# Module 8: Chat + Socket.io Real-Time

Depends on: Module 0 + 1 + 7 (needs matches table)

## 8.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the real-time chat system.

This requires a SEPARATE Socket.io server alongside the REST API.

=== SQL TABLE ===

CREATE TABLE messages (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

match_id UUID REFERENCES matches(id) ON DELETE CASCADE,

sender_id UUID REFERENCES users(id),

type TEXT NOT NULL CHECK (type IN ('text','photo','voice','gif','icebreaker')),

body TEXT,

voice_duration_ms INT,

is_screened BOOLEAN DEFAULT false,

is_blocked BOOLEAN DEFAULT false,

is_flagged BOOLEAN DEFAULT false,

read_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_messages_match ON messages (match_id, created_at);

CREATE TABLE icebreakers (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

category TEXT CHECK (category IN ('sindhi','general')),

question TEXT NOT NULL

);

-- Seed with 50 sindhi + 50 general icebreakers

=== BACKEND: Socket.io Server (src/socket.ts) ===

Separate Express+Socket.io server on different port (4001).

JWT auth in handshake: io.use((socket, next) => verify token).

On connect: join room for each active match. SET Redis online:{userId} 5min TTL.

8 Events:

EMIT connect: JWT in auth handshake. Join match rooms. Emit presence to matched users.

EMIT send_msg { matchId, type, body, mediaUrl }:

RESPECT-FIRST: check match.first_msg_by

If null: atomic UPDATE matches SET first_msg_by=sender, first_msg_at=now(), reply_deadline=now()+24h WHERE first_msg_by IS NULL

If set AND sender = first_msg_by AND no reply yet: REJECT (locked until reply)

If set AND sender != first_msg_by: this IS the reply. SET calls_unlocked=true.

AI screen message (~50ms): check for harassment/spam/links (stub: always pass for now)

INSERT into messages table

UPDATE match: last_msg_text, last_msg_at, last_msg_by, increment unread for other user

Emit new_msg to other user's socket

ON new_msg { matchId, message }: client receives, appends to chat UI

EMIT typing { matchId }: SET Redis typing:{matchId}:{userId} TTL 3s. Emit to other.

ON typing { matchId, userId }: show '...' indicator

EMIT enter_chat { matchId }: mark all messages read (UPDATE messages SET read_at WHERE sender != me). Reset unread count. Emit read event.

ON read { matchId, upTo, at }: show blue double-ticks (premium only)

ON presence { userId, online, lastActive }: green dot on/off

Heartbeat: every 30s client emits ping. Server refreshes Redis online:{userId} TTL.

On disconnect: DEL Redis online:{userId}. Emit presence offline to matched users.

=== REST ENDPOINTS ===

GET /v1/chat/:matchId?cursor=xxx&limit=30

Return: { match metadata, messages (cursor=messageId for pagination), icebreakers (if no msgs yet) }

POST /v1/chat/:matchId/media

Upload photo/voice for chat. AI screen. Return URL. Client sends URL via socket.

Photo: max 10MB. Voice: max 60s 5MB.

=== WEB + FLUTTER: Chat Screen ===

Chat list: from /v1/inbox matches tab. Each row: avatar, name, last message, unread badge, deadline timer.

Chat detail: message bubbles, typing indicator, online dot, icebreaker cards (first chat).

Input: text field + photo + voice + GIF buttons. Lock UI when Respect-First active.

Gold lock banner: 'Message sent! Waiting for reply...' with countdown.

Copy to here ↑

## 8.2 Test Checklist

- Two matched users: both connect via socket. Both join match room.

- User A sends first message > A's input locks > 24h deadline starts

- User B receives message in real-time via socket

- User B replies > input unlocks for both > calls_unlocked = true

- Both send first msg simultaneously > only one succeeds (atomic check)

- Typing indicator appears and disappears after 3s

- Opening chat marks messages as read

- Online dot shows when other user is connected

- Chat history loads with cursor pagination (scroll up for older)

- Icebreakers show on first chat with no messages

# Module 9: Family Mode

Depends on: Module 0 + 1 + 3 + 6

## 9.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build Family Mode — the world-first feature.

Users invite up to 3 family members who browse profiles and suggest matches.

CRITICAL: Family NEVER sees chats, matches, likes, or user decisions. Hard API wall.

=== SQL TABLES ===

CREATE TABLE family_access (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id) ON DELETE CASCADE,

family_member_id UUID REFERENCES users(id),

invite_code TEXT UNIQUE,

invite_expires_at TIMESTAMPTZ,

relationship TEXT CHECK (relationship IN ('mom','dad','sibling','grandparent','uncle_aunt','other')),

status TEXT DEFAULT 'pending' CHECK (status IN ('pending','active','paused','revoked')),

perm_photos BOOLEAN DEFAULT true, perm_bio BOOLEAN DEFAULT true,

perm_education BOOLEAN DEFAULT true, perm_chatti BOOLEAN DEFAULT true,

perm_kundli BOOLEAN DEFAULT true, perm_prompts BOOLEAN DEFAULT true,

perm_voice BOOLEAN DEFAULT true, perm_location BOOLEAN DEFAULT true,

suggestions_today INT DEFAULT 0,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE family_suggestions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

family_access_id UUID REFERENCES family_access(id) ON DELETE CASCADE,

suggested_user_id UUID REFERENCES users(id),

note TEXT CHECK (char_length(note) <= 200),

user_action TEXT CHECK (user_action IN ('liked','passed','saved')),

created_at TIMESTAMPTZ DEFAULT now()

);

=== 5 ENDPOINTS ===

POST /v1/family/invite — generate code (MM-XXXX, alphanumeric upper, 48h expiry). Max 3 active.

POST /v1/family/join — family enters code. Creates user (account_type='family'). Links to user.

GET /v1/family?view=members|feed|suggestions — members list, family discovery feed, suggestion list.

Feed: same as regular discovery but with kundli scores prominent. 'Suggest' button replaces 'Like'.

Feed MUST exclude user's blocked profiles.

Fields returned based on permission toggles (perm_photos, perm_bio, etc).

PATCH /v1/family/:id — action: update_perms|pause|resume|revoke|revoke_all

POST /v1/family/suggest — family suggests (max 5/day) OR user reviews (liked/passed/saved).

Server detects caller role from account_type. Family never learns user's decision.

=== WEB + FLUTTER ===

Family tab in settings. Invite flow with shareable link/code.

Family member app: simpler UI — browse feed + suggest only. No chat, no matches, no likes.

User's suggestion inbox: cards with family member note + Like/Pass/Save buttons.

Copy to here ↑

# Module 10: Safety + Moderation

Depends on: Module 0 + 1 + 8

## 10.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the safety and moderation system.

=== SQL TABLES ===

CREATE TABLE reports (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

reporter_id UUID REFERENCES users(id), reported_id UUID REFERENCES users(id),

reason TEXT CHECK (reason IN ('fake','harassment','spam','photos','underage','safety')),

details TEXT, source TEXT, priority TEXT DEFAULT 'P2',

status TEXT DEFAULT 'pending', admin_action TEXT, admin_id UUID, reviewed_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE strikes (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id), strike_number INT,

reason TEXT, action TEXT, ban_until TIMESTAMPTZ,

appeal_text TEXT, appeal_status TEXT, appeal_admin_id UUID,

created_at TIMESTAMPTZ DEFAULT now(), expires_at TIMESTAMPTZ

);

CREATE TABLE blocked_users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

blocker_id UUID REFERENCES users(id), blocked_id UUID REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(blocker_id, blocked_id)

);

CREATE TABLE blocked_phones (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id), phone_hash TEXT,

UNIQUE(user_id, phone_hash)

);

=== 4 ENDPOINTS ===

POST /v1/safety/report — 6 reasons. Auto-priority (underage/safety=P0 1h, harassment=P1 4h, rest=P2 24h). 5 unique reports on same user = auto-hide.

POST /v1/safety/block — action: block|unblock|sync_contacts. Block: INSERT blocked_users + dissolve any match + hide from each other. Sync: hash phone contacts, INSERT blocked_phones.

GET /v1/safety/health — user's account status, active strikes, block list.

POST /v1/safety/appeal — appeal a strike. 1 per strike. Different admin reviews.

Strike logic in admin action:

Strike 1: warning + content removed. Strike 2: 7-day ban. Strike 3: permanent ban.

Strikes expire after 90 days. Instant ban: underage, CSAM, violence, bots.

=== WEB + FLUTTER ===

Report flow: tap ... menu on profile > 'Report' > reason picker > optional details > submit.

Block flow: tap ... menu > 'Block' > confirm. Both users invisible to each other.

Account Health screen in settings: current status, active strikes, appeal buttons.

Copy to here ↑

# Module 11: Push Notifications

Depends on: Module 0 + 1 + 7 + 8

## 11.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build push notifications via Firebase Cloud Messaging.

=== SQL TABLE ===

CREATE TABLE notif_log (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id), type TEXT, channel TEXT,

title TEXT, body TEXT, data JSONB,

sent_at TIMESTAMPTZ DEFAULT now(), opened BOOLEAN DEFAULT false, opened_at TIMESTAMPTZ

);

CREATE INDEX idx_notif_user ON notif_log (user_id, sent_at DESC);

=== services/notifications.ts ===

Uses firebase-admin SDK. Send to FCM tokens from user_fcm_tokens table.

18 notification types:

Matching: like_received, super_like_received, comment_received, match_created

Chat: new_message, voice_note, photo_sent, reply_expiring, match_dissolved, incoming_call

Family: member_joined, new_suggestion, suggestion_reviewed, access_revoked

Privileges: privileges_renewed, likes_refreshed, premium_expiring

Safety: strike_warning, strike_ban, strike_permanent, appeal_result

Account: verified, snooze_ended, deletion_reminder, profile_nudge

Throttling rules (ENFORCE ALL):

Max 15 push/day per user (Redis counter notif:{userId}:{date})

Batch 5+ likes into 1 push

Message cooldown: 3 min per conversation

Quiet hours: non-urgent only 9AM-9PM (user timezone from user_settings)

App-open: skip push, use socket event instead

Reply reminder: once at 4h remaining. Never repeat.

Safety notifications bypass ALL throttle rules.

Deep link data payload per type:

like/super/comment: { screen: 'liked_you' }

match: { screen: 'chat', matchId }

message: { screen: 'chat', matchId }

call: { screen: 'call', matchId, type }

family: { screen: 'family', tab: 'suggestions'|'members' }

strike: { screen: 'account_health' }

verified: { screen: 'profile' }

=== WEB + FLUTTER ===

Web: Browser Notifications API + FCM web SDK

Flutter: firebase_messaging package. Handle foreground + background + terminated.

In-app toast: slide-down card. Match toast = rose gradient. Call toast = green with buttons.

Deep link routing: parse data payload, navigate to correct screen.

Copy to here ↑

# Module 12: Premium + Payments

Depends on: Module 0 + 1

## 12.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the premium subscription system.

=== BACKEND: 5 ENDPOINTS ===

GET /v1/premium/plans — auto-detect region from user.plan_region. Return plans with prices. ETag cached.

India: Rs.349/mo, Rs.2099/yr. US: $7.99/mo, $47.99/yr. UAE: AED29/mo, AED179/yr. UK: GBP6.99/mo, GBP41.99/yr.

POST /v1/premium/activate — Body: { via: 'app_store'|'play_store'|'razorpay'|'stripe', receipt?, planId? }

app_store/play_store: validate receipt with Apple/Google servers. If valid: activate.

razorpay: create Razorpay order, return order_id + key for client checkout.

stripe: create Stripe checkout session, return session URL.

On activation: UPDATE users SET plan='premium', plan_expires, plan_via, plan_auto_renew=true

POST /v1/premium/webhook — Razorpay/Stripe webhook. Verify signature. Activate premium. Send push.

POST /v1/premium/cancel — SET plan_auto_renew = false. Premium stays until plan_expires.

POST /v1/premium/restore — Query Apple/Google for active subs linked to this account. If found: reactivate.

MANDATORY for Apple App Store approval.

middleware/planCheck.ts (UPDATE from Module 0):

Check user.plan + plan_expires on every request.

If premium expired: return 403 on premium-only endpoints (passport, incognito, premium filters).

CRON (hourly): Premium expiry check

Find users WHERE plan='premium' AND plan_expires < now() AND plan_auto_renew = false

SET plan='free', clear passport, reset privileges to free limits.

=== WEB + FLUTTER ===

Premium screen: show current plan, benefits list, pricing cards, payment button.

Web: Razorpay checkout (India) or Stripe checkout (international).

Flutter: in_app_purchase package for Apple/Google IAP.

Settings: 'Manage Subscription' > current plan, expiry, cancel, restore purchases button.

Copy to here ↑

# Module 13: Admin Dashboard

Depends on: Module 0 + 1 + 10

## 13.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build the admin dashboard.

Separate Next.js app in admin/ folder. Deployed to admin.mitimaiti.com.

=== 5 ADMIN ENDPOINTS ===

All require JWT with role='admin'.

GET /v1/admin/queue?priority=P0&status=pending&limit=20 — moderation queue + stats (pending count, avg time, bans/week)

GET /v1/admin/queue/:id — full report context: report details, full user profile, reporter history, chat context, strike history

POST /v1/admin/action — { itemId, action: dismiss|remove|suspend|ban } OR { strikeId, appeal: upheld|overturned }

GET /v1/admin/user/:id — full user profile with all tables joined, all reports, all strikes

POST /v1/admin/daily-prompt — { prompt: 'question text' }. Auto-picked from bank at midnight if not set.

=== SQL TABLES ===

CREATE TABLE daily_prompts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

question TEXT NOT NULL, is_active BOOLEAN DEFAULT false,

set_by TEXT DEFAULT 'system', set_at TIMESTAMPTZ DEFAULT now()

);

-- Seed with 100+ prompt questions

CREATE TABLE seasonal_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name TEXT, banner_url TEXT, special_prompts TEXT[],

start_date DATE, end_date DATE

);

=== ADMIN UI ===

Dashboard page: stats cards (pending, avg time, bans, active users, premium count)

Queue page: table of reports sorted by priority. Click to review.

Review page: side-by-side — report details left, user profile right. Action buttons bottom.

User lookup: search by phone/name/ID. View full profile + history.

Daily prompt: text input + 'Set as today's prompt' button.

Copy to here ↑

# Module 14: CRON Jobs + Polish + Launch Prep

Depends on: All previous modules

## 14.1 Prompt for Claude Code

Copy from here ↓

In the mitimaiti project, build CRON jobs, empty states, error handling, and launch prep.

=== 7 CRON JOBS (use node-cron) ===

Every 5 min: Batch likes — if user received 5+ likes in last hour, send 1 push 'You have 7 new likes!'

Every 15 min: Match expiry — find matches WHERE reply_deadline < now() AND status='active'. SET status='expired'. DELETE corresponding like rows (both users go back to pool). Emit match_expired via socket. Also: send reply reminder push at 4h remaining (check Redis reminder:{matchId} to avoid duplicate).

Hourly: Passport reset (disc_passport_expires < now() > clear passport). Ban lift (strikes.ban_until < now() > clear ban). Premium expiry (plan_expires < now() AND !auto_renew > downgrade to free).

Daily midnight: Reset likes_used_today=0, rewinds_used_today=0, suggestions_today=0. Check super_likes/comments renewal (7 days + next Monday logic).

Monday 10 AM: Weekly email digest (stub: just log 'would send digest to X users').

Daily 3 AM: Delete users WHERE deletion_scheduled_for < now() (hard delete all data). Delete notif_log WHERE sent_at < now()-30days.

Daily midnight: If no daily_prompt is_active for today > pick random from bank, SET is_active=true.

=== EMPTY STATES (every screen) ===

Discovery 0 profiles: illustration + 'No more profiles in [city]. Check back later!' + 'Invite friends' button

Liked You 0: heart illustration + 'No likes yet. Complete your profile!' + progress bar + 'Edit Profile'

Matches 0: chat illustration + 'No matches yet. Like more profiles!' + 'Start discovering'

Chat first time: 4 icebreaker cards + 'Pick a starter or type your own!'

Family 0 members: family illustration + 'Invite up to 3 family members' + 'Generate code'

Family 0 suggestions: 'No suggestions yet. Your family is still browsing!'

Block list empty: 'No blocked profiles. That's a good thing!'

=== ERROR STATES ===

No internet: persistent top banner. Cached content browsable. Actions queue offline.

API 500: toast 'Something went wrong. Try again.' Retry button.

API 429: toast 'Slow down!' Exponential backoff.

Photo upload fail: inline 'Upload failed. Tap to retry.'

AI blocks message: red card 'Not sent — may violate guidelines.' Edit button.

NSFW reject: toast 'This photo doesn't meet our guidelines.'

Payment fail: error screen 'Payment failed. Not charged.' Retry + support.

Session expired: silent Supabase refresh. If fails: redirect to login.

=== ACCESSIBILITY ===

All buttons: aria-label (web), semanticsLabel (Flutter)

Touch targets: min 44x44pt iOS, 48x48dp Android

Color contrast: 4.5:1 minimum (WCAG AA)

Images: alt text. Screen reader tested on core flows.

Dynamic font size support.

=== ANALYTICS (Mixpanel/PostHog) ===

Track: app_opened, onboarding_started/completed/dropped, profile_completed, profile_verified,

discovery_card_viewed, like_sent, super_like_sent, pass_sent, match_created,

first_message_sent, message_sent, call_initiated, family_invite_sent,

premium_viewed, premium_purchased, report_submitted, block_created,

notification_opened, session_duration

=== APP STORE PREP ===

Legal pages (static HTML): mitimaiti.com/privacy, /terms, /guidelines

Age rating: 17+

Auto-renew disclosure on premium screen

Restore purchases button in settings

In-app account deletion in settings

Copy to here ↑